Employee Skill Inventory System

Week 2 Documentation

Agile Planning and DevOps Workflow

# 1. Product Backlog (User Stories & Acceptance Criteria)

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-01 | As an HR Admin, I want to create and edit skill catalogue entries so that a standard skill list exists. | Given valid skill name/category, when saved, then it appears in the catalogue list. | High |
| US-02 | As an Employee, I want to add a skill to my profile so that my capabilities are recorded. | Given a skill and proficiency level, when submitted, then record status = Pending Approval. | High |
| US-03 | As a Manager, I want to approve/reject employee skill submissions so that data stays accurate. | Given a pending record, when approved, then status = Active and appears in search. | High |
| US-04 | As a Manager, I want to search/filter employees by skill and proficiency so I can staff projects fast. | Given a skill + min proficiency, when searched, then only matching active employees are returned. | High |
| US-05 | As an HR Admin, I want to see certifications expiring within 30 days so I can act early. | Given today's date, when the alert job runs, then all records expiring ≤30 days are listed. | Medium |
| US-06 | As any user, I want to log in with role-based access so data is only visible to authorised roles. | Given valid credentials, when logged in, then the UI reflects the user's role permissions. | High |
| US-07 | As a Team Lead, I want a simple skill-gap view for my team so I can plan training. | Given a team, when viewed, then required-vs-available skills are shown side by side. | Medium |

# 2. 15-Week Kanban / Scrum Plan

| Week(s) | Sprint | Focus |
| --- | --- | --- |
| 1 | Sprint 0 | Problem definition, scope freeze |
| 2 | Sprint 0 | Backlog, planning, DevOps workflow design |
| 3 | Sprint 1 | Requirements, architecture, tech stack setup |
| 4 | Sprint 1 | Git/GitHub repo, skeleton app, CI groundwork |
| 5–6 | Sprint 2 | Skill catalogue module (US-01) |
| 7–8 | Sprint 3 | Employee-skill create/update + approval workflow (US-02, US-03) |
| 9–10 | Sprint 4 | Search/filter module (US-04) |
| 11 | Sprint 5 | Exception alerts (US-05) |
| 12 | Sprint 5 | Role-based login/access (US-06) |
| 13 | Sprint 6 | Skill-gap view (US-07), CI/CD pipeline hardening |
| 14 | Sprint 6 | Integration testing, bug-fix, UAT with pilot users |
| 15 | Sprint 7 | Deployment, documentation, retrospective, handover |

## Kanban Board Columns

- Backlog

- Selected for Sprint

- In Progress

- Code Review

- Testing / QA

- Done

# 3. Definition of Done (DoD)

- Code is committed to the correct feature branch with a meaningful commit message.

- Unit tests written and passing for the change.

- Code reviewed and approved via pull request by at least one other team member.

- Feature builds successfully via the CI pipeline with no failing checks.

- Acceptance criteria for the user story are verified manually or via automated test.

- Documentation (README/API notes) updated if behaviour changed.

- Deployed and smoke-tested on the staging environment.

# 4. DevOps Lifecycle

The workflow below shows how a change moves from planning through to operations and back into the backlog as feedback, forming a continuous loop across the remaining sprints.

Plan (backlog/sprint) → Code (feature branch) → Build (Maven/Gradle) → Test (unit/integration) → Release (versioned artifact) → Deploy (Tomcat/Nginx) → Operate (monitoring/logs) → Feedback (issues feed back into the backlog for the next sprint).